# SOFTWARE REQUIREMENTS SPECIFICATION (SRS)

# Property Management Software — MVP

Version 1.0 | Draft for Client/Supervisor Approval

Prepared for: Client / Project Supervisor

Prepared by: Project Team

# Document Control

| Item | Details |
| --- | --- |
| Document Title | Software Requirements Specification — Property Management Software |
| Document Type | Minimum Viable Product (MVP) SRS |
| Version | 1.0 |
| Status | Draft for Review and Approval |
| Project Duration | 6 Weeks |
| Prepared For | Client / Project Supervisor |
| Prepared By | Project Team |
| Approval | Pending Client/Supervisor Approval |

# Table of Contents

Property Management Software — MVP	1

Document Control	1

Table of Contents	1

1. Introduction	1

1.1 Purpose	1

1.2 Project Overview	1

1.3 Problem Statement	1

1.4 Objectives	1

1.5 Scope	1

1.5.1 In Scope — MVP	1

1.5.2 Out of Scope — Initial MVP	1

1.6 Definitions, Acronyms, and Abbreviations	1

1.7 Document Overview	1

2. Overall Description	1

2.1 Product Perspective	1

2.2 Product Functions	1

2.3 Stakeholders	1

2.4 User Roles	1

2.5 Operating Environment	1

2.5 Constraints	1

2.6 Assumptions and Dependencies	1

3. Specific Requirements	1

3.1 Functional Requirements	1

FR-01 Authentication & Authorization	1

FR-02 Property Management	1

FR-03 Unit Management	1

FR-04 Tenant Management	1

FR-05 Lease Management	1

FR-06 Rent & Payment Management	1

FR-07 Maintenance Management	1

FR-08 Financial Management	1

FR-09 Dashboard	1

FR-10 User/Profile Management	1

3.2 External Interface Requirements	1

3.2.1 User Interface Requirements	1

3.2.2 Software Interfaces	1

3.2.3 Communication Interfaces	1

3.3 Data Requirements	1

3.4 Business Rules	1

3.5 Non-Functional Requirements	1

3.6 Security Requirements	1

3.7 Error Handling and Validation	1

4. Verification and Acceptance	1

4.1 Acceptance Criteria	1

4.2 Testing Requirements	1

Appendix A — Requirements Traceability Matrix	1

Appendix B — High-Level Data Relationship Model	1

Appendix C — Open Issues Requiring Client Confirmation	1

Appendix D — MVP Feature Checklist	1

Approval and Change Control	1

# 1. Introduction

## 1.1 Purpose

This Software Requirements Specification (SRS) defines the functional, non-functional, data, interface, security, business, validation, and acceptance requirements for the Minimum Viable Product (MVP) of the Property Management Software. It provides a baseline agreement among the client, project supervisor, stakeholders, and development team regarding the system's scope, users, capabilities, business rules, constraints and acceptance criteria.

## 1.2 Project Overview

The Property Management Software is a web-based platform that centralizes the management of rental properties. It is intended to help property owners and managers manage properties, units, tenants, leases, rent and payment records, maintenance requests and basic financial information in one system. Tenants will have appropriate access to their own lease, payment and maintenance information.

## 1.3 Problem Statement

Property management activities are often distributed across spreadsheets, paper records, messaging applications and other disconnected tools. This can make it difficult to maintain accurate tenant and lease records, monitor rent collection, follow up maintenance requests and obtain a clear overview of property performance. The proposed system will centralize these core activities and provide role-based access to relevant information.

## 1.4 Objectives

Centralize rental property and unit information.

Provide structured tenant and lease management.

Track rent due, collected and outstanding amounts.

Allow maintenance requests to be submitted and tracked.

Provide basic financial visibility for property managers.

Provide role-based access for administrators, property managers/owners and tenants.

Provide a responsive and maintainable web application suitable for the MVP.

## 1.5 Scope

### 1.5.1 In Scope — MVP

- Authentication and role-based authorization

- Property management

- Unit management

- Tenant management

- Lease management

- Rent and payment tracking

- Overdue rent reporting for owners/managers

- Maintenance request management

- Basic income and expense tracking

- Manager/owner and tenant dashboards

- Payment due-date notifications for tenants

- Discussion cases for approved non-maintenance tenancy issues

- Early lease termination requests and discussion

- Recording proposed compensation or settlement terms for early termination

- Basic operational and financial reports

- Responsive web application

- Validation, security, and role-based data access

### 1.5.2 Out of Scope — Initial MVP

- Advanced accounting and tax calculation

- AI-powered property recommendations

- Smart-home/IoT integrations

- Dedicated native mobile applications

- Advanced tenant screening integrations

- Property marketplace functionality

- Complex real-time chat or general-purpose messaging

- Advanced predictive analytics

- Complex international billing and multi-currency accounting

- Full automated online payment processing, unless specifically approved

- Automated legal determination of lease termination or compensation

- Automated enforcement of legal contracts or compensation agreements

- Advanced dispute resolution or arbitration workflows

- Push, SMS, or email notifications beyond the specifically approved MVP notification functionality

- Advanced reporting and business intelligence

## 1.6 Definitions, Acronyms, and Abbreviations

| Term | Meaning |
| --- | --- |
| API | Application Programming Interface |
| CRUD | Create, Read, Update, Delete |
| ERD | Entity Relationship Diagram |
| HTTPS | Hypertext Transfer Protocol Secure |
| MVP | Minimum Viable Product |
| RBAC | Role-Based Access Control |
| REST | Representational State Transfer |
| SRS | Software Requirements Specification |
| UAT | User Acceptance Testing |

## 1.7 Document Overview

Section 2 describes the product and its operating context. Section 3 contains the specific and testable requirements. Section 4 defines verification and acceptance. The appendices contain supporting models, traceability information, open issues, and the MVP feature checklist.

# 2. Overall Description

## 2.1 Product Perspective

The system will replace or reduce reliance on disconnected spreadsheets, paper records, and messaging applications by providing one web-based system for core rental-property operations. The MVP is intended as a standalone application with a frontend, backend API, relational database, and browser-based user interface.

## 2.2 Product Functions

Authenticate users and enforce role-based authorization.

Manage properties and units.

Manage tenant records.

Create and manage leases.

Record and track rent/payments.

Calculate and display outstanding rent according to approved business rules.

Allow tenants to submit and track maintenance requests.

Record property-related expenses and display basic financial summaries.

Provide manager and tenant dashboards.

Provide basic operational and financial summaries.

## 2.3 Stakeholders

| Stakeholder | Interest | Primary Needs |
| --- | --- | --- |
| Property Owner | Property performance and financial visibility | Properties, occupancy, rent, expenses and reports |
| Property Manager | Daily property operations | Properties, units, tenants, leases, payments and maintenance |
| Tenant | Rental and service information | Lease, payments and maintenance requests |
| System Administrator | Platform administration | Users, roles, access and system oversight |
| Development Team | System delivery | Clear requirements, architecture and acceptance criteria |

## 2.4 User Roles

| Role | Description | Access Level |
| --- | --- | --- |
| Administrator | Manages system-level users and access. | System-wide administrative access |
| Property Owner/Manager | Manages assigned rental properties and operations. | Property and operational management access |
| Tenant | Uses the platform for their own rental information and requests. | Restricted personal/tenant access |

Open issue: whether Property Owner and Property Manager are separate roles remains subject to client confirmation. Until approved otherwise, the MVP treats them as one combined operational role.

## 2.5 Operating Environment

Client: modern desktop, tablet, or mobile web browser.

Frontend: React/Next.js direction, subject to project approval.

Backend: Laravel REST API direction, subject to project approval.

Database: relational database; the final choice shall be approved before implementation.

Communication: HTTPS and REST/JSON for frontend-backend communication.

Deployment: production frontend, backend API, and managed/approved relational database.

## 2.5 Constraints

The MVP project duration is six weeks.

The scope shall remain limited to an achievable MVP.

Approved scope changes may affect schedule and effort.

Team capacity and available infrastructure may limit advanced features.

Third-party service availability may affect optional integrations.

## 2.6 Assumptions and Dependencies

The MVP will be delivered as a web application.

The client/supervisor will clarify and approve unresolved business rules.

The project team will use source control repository.

The MVP will use one agreed production database.

Payment functionality refers to recording/tracking payments unless online payment processing is explicitly approved.

Advanced integrations are excluded unless formally added to scope.

# 3. Specific Requirements

## 3.1 Functional Requirements

### FR-01 Authentication & Authorization

FR-01.1 Authentication: The system shall allow a registered active user to log in using valid credentials.

FR-01.2 Login Failure: The system shall reject invalid login credentials and display a controlled error message.

FR-01.3 Logout: The system shall allow an authenticated user to log out and invalidate the active session or authentication token.

FR-01.4 Authorization: The system shall enforce role-based access control for protected resources.

FR-01.5 Server-side Enforcement: The system shall enforce authorization on the server side and shall not rely solely on frontend controls.

FR-01.6 Password Recovery: Password recovery shall be implemented only if it is approved as part of the final MVP scope.

### FR-02 Property Management

FR-02.1 Create Property: An authorized Property Owner/Manager shall be able to create a property.

FR-02.2 Required Property Data: The system shall require the approved mandatory property fields before saving a property.

FR-02.3 View Property: An authorized Property Owner/Manager shall be able to view properties within their authorization scope.

FR-02.4 Update Property: An authorized Property Owner/Manager shall be able to update permitted property information.

FR-02.5 Delete/Archive Property: The system shall prevent hard deletion of a property with active leases or financial dependencies. The final behavior shall be archive/deactivate unless a client-approved rule permits deletion.

- FR-02.5 Associated property: The system shall associate units with their parent property.

### FR-03 Unit Management

FR-03.1 Create Unit: An authorized Property Owner/Manager shall be able to create a unit associated with an authorized property.

FR-03.2 Update Unit: An authorized Property Owner/Manager shall be able to update permitted unit information.

FR-03.3 Unit Status: Each unit shall have one approved status. The initial MVP statuses shall be Vacant and Occupied unless additional statuses are approved.

FR-03.4 Unit Rent: Each unit shall store an approved rental amount where applicable.

FR-03.5 Valid Relationship: The system shall prevent a unit from being associated with a nonexistent or unauthorized property.

### FR-04 Tenant Management

FR-04.1 Create Tenant: An authorized Property Owner/Manager shall be able to create a tenant record.

FR-04.2 View Tenant: An authorized Property Owner/Manager shall be able to view tenant records within their authorization scope.

FR-04.3 Update Tenant: An authorized Property Owner/Manager shall be able to update permitted tenant information.

FR-04.4 Tenant Isolation: A tenant shall only be able to access records assigned to that tenant.

### FR-05 Lease Management

FR-05.1 Create Lease: An authorized Property Owner/Manager shall be able to create a lease for a valid tenant and valid unit.

FR-05.2 Lease Dates: The system shall require a lease start date and end date, and shall reject an end date earlier than or equal to the start date.

FR-05.3 Lease Rent: The system shall store the agreed rental amount for each lease.

FR-05.4 Lease Status: Each lease shall have an approved status. The initial MVP statuses shall include Upcoming, Active, Expired, and Terminated unless otherwise approved.

FR-05.5 Lease Identification: The system shall identify leases according to their status and dates.

FR-05.6 Overlap Prevention: The system shall prevent creation of overlapping active lease periods for the same unit unless a client-approved business rule explicitly permits them.

### FR-06 Rent & Payment Management

FR-06.1 Record Payment: An authorized Property Owner/Manager shall be able to record a payment against a valid lease or other approved tenant obligation.

FR-06.2 Payment Data: Each payment shall store an amount, payment date, status/reference information, and the applicable lease or tenant reference.

FR-06.3 Positive Amount: The system shall reject payment amounts less than or equal to zero.

FR-06.4 Payment History: Authorized users shall be able to view payment history within their authorization scope.

FR-06.5 Outstanding Rent: The system shall calculate outstanding rent according to the approved formula and approved billing-period rules.

FR-06.6 Duplicate/Invalid Payments: The system shall validate payment references and other approved fields to prevent invalid or duplicate payment records.

### FR-07 Maintenance Management

FR-07.1 Submit Maintenance: A tenant shall be able to submit a maintenance request for an assigned property or unit.

FR-07.2 Required Maintenance Data: The system shall require a title and description when a maintenance request is submitted.

FR-07.3 Initial Status: A newly submitted maintenance request shall have the status Pending.

FR-07.4 Manager View: An authorized Property Owner/Manager shall be able to view maintenance requests for properties within their authorization scope.

FR-07.5 Status Update: An authorized Property Owner/Manager shall be able to update a maintenance request status.

FR-07.6 Supported Statuses: The MVP shall support at least Pending, In Progress, and Completed statuses.

FR-07.7 Tenant View: A tenant shall be able to view the status of that tenant's own maintenance requests.

### FR-08 Financial Management

FR-08.1 Record Expense: An authorized Property Owner/Manager shall be able to record an expense associated with an authorized property.

FR-08.2 Expense Data: Each expense shall store the approved property reference, description/category, amount, date, and status/reference fields.

FR-08.3 Financial Summary: The system shall summarize recorded rental income/payment information and recorded expenses.

FR-08.4 Financial Totals: The system shall display basic approved financial totals.

### FR-09 Dashboard

FR-09.1 Manager Dashboard: The manager dashboard shall display approved key operational metrics.

FR-09.2 Dashboard Metrics: The MVP dashboard shall include counts or totals for properties, units, occupancy, tenants, rent collected, outstanding rent, and open maintenance requests.

FR-09.3 Tenant Dashboard: The tenant dashboard shall provide quick access to the tenant's permitted lease, payment, and maintenance information.

### FR-10 User/Profile Management

FR-10.1 View Profile: A user shall be able to view profile information permitted by the user's role.

FR-10.2 Update Profile: A user shall only be able to modify fields permitted by the user's role and approved business rules.

## 3.2 External Interface Requirements

### 3.2.1 User Interface Requirements

- The application shall provide interfaces for Login, Manager Dashboard, Properties, Property Details, Add/Edit Property, Units, Tenants, Tenant Details, Leases, Rent/Payments, Maintenance, Financial Overview, Profile/Settings, Tenant Dashboard, My Lease, My Payments, My Maintenance Requests, and Create Maintenance Request.

- Registration and Forgot Password screens shall be included only if approved for the MVP.

- Primary workflows shall provide clear labels, required-field indicators, validation feedback, and confirmation or controlled error feedback.

- Primary application screens shall support responsive layouts from a minimum viewport width of 360 pixels through desktop layouts without horizontal scrolling caused by the application UI.

### 3.2.2 Software Interfaces

- The frontend shall communicate with the backend through approved REST API endpoints using JSON.

- Protected API endpoints shall require authentication and authorization.

- API contracts, request/response structures, and endpoint definitions shall be documented before integration.

### 3.2.3 Communication Interfaces

- Production client-server communication shall use HTTPS.

- External integrations such as payment, email, SMS, or push notification services are outside the MVP unless formally approved.

## 3.3 Data Requirements

| Entity | Minimum Data |
| --- | --- |
| User | ID, name, unique email/approved identifier, password credential representation, role, status, timestamps |
| Property | ID, name, address/location, description, owner/manager reference, status, timestamps |
| Unit | ID, property reference, unit number/name, rent amount, status, timestamps |
| Tenant | ID, user reference where applicable, approved contact information, status, timestamps |
| Lease | ID, tenant reference, unit reference, start date, end date, rent amount, status, timestamps |
| Payment | ID, lease/tenant reference, amount, payment date, status/reference, timestamps |
| Maintenance Request | ID, tenant reference, property/unit reference, title, description, status, timestamps |
| Expense | ID, property reference, description/category, amount, date, status/reference, timestamps |

Detailed field data types, lengths, mandatory status, validation rules, and final domain values shall be defined in the approved database/data dictionary before implementation.

The high-level data relationships are: a property contains Units; a Unit may be associated with Tenants through Leases; a Lease has Payment records; a Tenant creates Maintenance Requests for assigned rental contexts; and a property has Expense records.

## 3.4 Business Rules

BR-01: A unit shall belong to one valid property.

BR-02: A tenant shall only access units, leases, payments, and maintenance requests assigned to that tenant.

BR-03: A lease shall reference one valid tenant and one valid unit.

BR-04: A lease start date shall precede its end date.

BR-05: Payment and expense amounts shall be positive and use the approved currency and numeric format.

BR-06: A maintenance request shall belong to an identifiable tenant and authorized property or unit context.

BR-07: Users shall not access records outside their authorization scope.

BR-08: Records with active lease or financial dependencies shall not be hard-deleted unless a specifically approved business rule permits it.

BR-09: Unit occupancy shall be derived or validated consistently with active lease information according to the approved occupancy rule.

BR-10: A unit shall not have overlapping active leases unless explicitly approved.

BR-11: Outstanding rent shall be calculated using the approved formula: total approved rent due for the applicable period minus total valid payments allocated to that obligation. Billing-period and allocation details require client confirmation.

BR-12: The final currency, payment methods, and treatment of partial or overpayments require client confirmation before final SRS approval.

## 3.5 Non-Functional Requirements

NFR-01 Security: The system shall protect authenticated resources and enforce authorization for every protected server-side operation.

NFR-02 Performance: Under expected MVP usage and normal network/hosting conditions, 95% of common CRUD and dashboard requests should complete within 3 seconds. The final measurable load profile shall be approved before release.

NFR-03 Usability: Primary workflows shall use clear navigation, descriptive labels, validation messages, and feedback sufficient for users to complete supported tasks without undocumented system knowledge.

NFR-04 Responsiveness: Primary application screens shall support viewport widths from 360 pixels to 1920 pixels without application-caused horizontal scrolling.

NFR-05 Reliability: The system shall handle invalid operations through controlled responses and shall not expose internal implementation details to end users.

NFR-06 Maintainability: The codebase shall use modular components, consistent naming, version control, and documented API contracts.

NFR-07 Scalability: The architecture shall support growth in users, properties, and records without requiring a fundamental redesign of the core data model.

NFR-08 Data Integrity: Database relationships and server-side validation shall prevent inconsistent references and invalid records.

NFR-09 Availability: The production MVP shall be available during agreed normal service hours, excluding planned maintenance and hosting-provider outages. A numeric availability target may be added after hosting requirements are confirmed.

## 3.6 Security Requirements

- SEC-01: Passwords shall never be stored as plain text.

- SEC-02: Protected endpoints shall require authentication.

- SEC-03: Authorization shall be enforced server-side.

- SEC-04: User-supplied input shall be validated server-side.

- SEC-05: Sensitive secrets and database credentials shall be stored outside source code.

- SEC-06: Production traffic shall use HTTPS.

- SEC-07: API responses shall not expose unnecessary sensitive information.

- SEC-08: Access to tenant and financial data shall be restricted according to role and ownership/assignment.

- SEC-09: Authentication sessions or tokens shall expire according to the approved authentication design.

- SEC-10: Failed authentication attempts shall receive controlled error responses; rate-limiting requirements shall be added if required by the final deployment/security design.

## 3.7 Error Handling and Validation

- VAL-01: The system shall validate mandatory fields before saving a record.

- VAL-02: The system shall display clear validation messages for user-correctable input errors.

- VAL-03: API endpoints shall return appropriate HTTP status codes.

- VAL-04: Unauthorized access shall be rejected.

- VAL-05: Requests for missing resources shall return controlled not-found responses.

- VAL-06: Server errors shall not expose stack traces or sensitive implementation details to end users.

# 4. Verification and Acceptance

## 4.1 Acceptance Criteria

- Users can authenticate and receive access according to their approved role.

- Authorized managers can create, view, edit, and manage properties and units within their authorization scope.

- Authorized managers can create and manage tenant records and leases.

- Lease date validation and approved overlap rules are enforced.

- Payments can be recorded, validated, and viewed in payment history.

- Outstanding rent is displayed according to the approved calculation rules.

- Tenants can submit maintenance requests with required information.

- Managers can update maintenance statuses and tenants can view their own requests.

- Managers can record expenses and view approved income, expense, and operational summaries.

- Unauthorized users cannot access protected records.

- Primary screens operate responsively on supported viewport sizes.

- The MVP can be deployed successfully to the approved production environment.

## 4.2 Testing Requirements

- Unit and service-level tests shall cover important business logic.

- API tests shall cover authentication, CRUD operations, validation, and authorization.

- Frontend tests shall cover important forms and interactions.

- Integration testing shall verify frontend, backend, and database interactions.

- Role and permission testing shall verify authorization boundaries.

- Responsive UI testing shall verify supported viewport behavior.

- Regression testing shall be performed after major changes.

- User acceptance testing shall verify approved SRS acceptance criteria.

# Appendix A — Requirements Traceability Matrix

| Requirement Area | Requirement IDs | Verification |
| --- | --- | --- |
| Authentication | FR-01.1–FR-01.6, SEC-01–SEC-10 | API tests, security tests, UAT |
| Property/Unit | FR-02.1–FR-03.5, BR-01, BR-08–BR-10 | Unit/API/integration tests |
| Tenant/Lease | FR-04.1–FR-05.6, BR-02–BR-04 | API/integration/UAT |
| Payments | FR-06.1–FR-06.6, BR-05, BR-11–BR-12 | Business logic/API/UAT |
| Maintenance | FR-07.1–FR-07.7, BR-06 | Frontend/API/UAT |
| Financials | FR-08.1–FR-08.4 | API/integration/UAT |
| Dashboards | FR-09.1–FR-09.3, NFR-02 | Frontend/API/performance tests |
| Profile | FR-10.1–FR-10.2 | Frontend/API/authorization tests |
| Quality | NFR-01–NFR-09, VAL-01–VAL-06 | Quality, security, responsive, and error tests |

# Appendix B — High-Level Data Relationship Model

User → may correspond to Tenant and may have a system role. Property → contains one or more Units. Tenant + Unit → are associated through Lease records. Lease → has zero or more Payment records. Tenant → creates zero or more Maintenance Requests for authorized property/unit contexts. Property → has zero or more Expense records. A detailed ERD should be created and approved before database implementation.

# Appendix C — Open Issues Requiring Client Confirmation

| ID | Open Issue | Decision Required Before |
| --- | --- | --- |
| OI-01 | Whether Property Owner and Property Manager are separate roles. | Role/permission implementation |
| OI-02 | Whether tenants make online payments or managers only record payments. | Payment implementation |
| OI-03 | Required payment methods and currency. | Payment implementation |
| OI-04 | Exact property and unit fields. | Database/UI implementation |
| OI-05 | Whether expenses require categories, receipts, or attachments. | Expense implementation |
| OI-06 | Whether email, SMS, or push notifications are required. | Integration implementation |
| OI-07 | Whether leases or maintenance requests require document uploads. | Storage/UI implementation |
| OI-08 | Exact financial calculations and reporting requirements. | Financial logic implementation |
| OI-09 | Hosting/deployment preferences and availability expectations. | Deployment planning |
| OI-10 | Applicable legal, privacy, or compliance requirements. | Before production deployment |
| OI-11 | Treatment of partial payments, overpayments, late payments, and payment allocation. | Payment business-rule implementation |
| OI-12 | Final numeric performance/load targets. | Performance testing/release |

# Appendix D — MVP Feature Checklist

- Authentication

- Role-based authorization

- Properties

- Units

- Tenants

- Leases

- Rent/payment tracking

- Maintenance requests

- Expenses/basic financials

- Manager dashboard

- Tenant dashboard

- Validation

- Security

- Responsive UI

- Testing

- Deployment

# Approval and Change Control

This SRS becomes the baseline for MVP development after approval by the relevant client/supervisor. Material changes to approved requirements shall be documented, assessed for impact on scope, schedule, effort, architecture, and testing, and approved before implementation.

Approval Status: PENDING