# PRODUCT REQUIREMENTS DOCUMENT (PRD)

# PROPERTY MANAGEMENT SOFTWARE

Version 1.0 | First Draft

Prepared for:  Client / Project Supervisor

Prepared by:  Project Team

Project Duration:  6 Weeks

30 August 2026

# 1. Executive Summary

The Property Management Software MVP is a responsive web platform that centralizes rental-property operations — properties, units, tenants, leases, rent, payments, maintenance, tenancy discussions, and basic financials — for Property Owners, Property Managers, and Tenants, in a market where these workflows currently run on spreadsheets, paper, and informal messaging.

The product is built on React.js (Vercel) and Laravel (Wasmer), uses Ethiopian Birr (ETB) as its sole currency, and includes a simulated online-payment workflow via the Chapa Developer Tier/test environment alongside manual payment recording. Property Owner and Property Manager are enforced as two distinct roles with different data scope, alongside Administrator and Tenant.

Delivery is scoped to six weeks by a four-person team (Bereket — Authentication & Security; Kokebe — Properties, Units & Tenants; Melala — Leases, Payments, Financials & Tenancy Cases; Tigist — Maintenance, Notifications, Dashboards, Reports, Integration & Deployment), sequenced against the team's 6-Week Task Division Plan. Release is gated on 100% of P0 (Must Have) requirements passing acceptance criteria, zero unresolved Critical or High-priority defects, and a verified production deployment.

# 2. Document Control

## 2.1 Purpose

This PRD defines the product vision, business problem, target users, product goals, MVP scope, user journeys, functional product requirements, priorities, acceptance criteria, UX expectations, success metrics, constraints, risks, roadmap, and release criteria for the Property Management Software MVP. It describes what the product should accomplish and why. Detailed functional, technical, data, security, business-rule, interface, and verification requirements remain governed by the SRS.

## 2.2 Related Project Documents

| Document | Purpose | Authoritative For |
| --- | --- | --- |
| SRS v2.0 | Detailed functional, data, interface, security, and verification requirements | Technical implementation detail |
| This PRD | Product vision, scope, priorities, journeys, and release criteria | Product-level scope and priority decisions |

Where documents conflict on implementation detail, the SRS is authoritative; where they conflict on product scope or priority, this PRD is authoritative and should be reconciled through the Change Control process (Section 26).

# 3. Stakeholders

Roles use a RACI model: Responsible (does the work), Accountable (owns the outcome and signs off), Consulted (input sought before decisions), Informed (kept updated).

| Stakeholder | Role | RACI |
| --- | --- | --- |
| Client / Project Supervisor | Approves scope, requirements, and final MVP acceptance | Accountable for acceptance; Consulted on scope changes |
| Bereket | Authentication, RBAC & Security | Responsible for Auth/Security requirements (Section 12.1) |
| Kokebe | Properties, Units & Tenants | Responsible for Sections 12.2–12.4 |
| Melala | Leases, Payments, Financials & Tenancy Cases | Responsible for Sections 12.5, 12.6, 12.8, 12.12 |
| Tigist | Maintenance, Notifications, Dashboards, Reports, Integration & Deployment | Responsible for Sections 12.7, 12.9, 12.11; release coordination |
| Property Owners, Managers, Tenants (end users) | Source of requirements via personas; UAT participants | Consulted (requirements, UAT); Informed of release |
| Development Team (collectively) | Joint ownership of API Contract, task division, Definition of Done | Accountable for delivery against this PRD |

# 4. Product Vision

## 4.1 Vision Statement

To provide Property Owners, Property Managers, and Tenants with a simple, centralized web platform for managing rental properties, units, leases, rent, payments, maintenance, tenancy discussions, and basic financial information — replacing fragmented spreadsheet-, paper-, and message-based workflows with a controlled, accessible digital system.

## 4.2 Product Objectives

- Centralize property, unit, tenant, and lease information.

- Give Property Owners visibility into their properties and financial/operational status.

- Let Property Managers manage properties explicitly assigned to them, and only those.

- Give Tenants self-service access to their own lease, payment, and maintenance information.

- Support rent and payment recording, including a simulated Chapa payment workflow.

- Provide structured maintenance-request management.

- Provide basic financial and dashboard information in ETB.

- Enforce role-based and ownership/assignment-based access control across all four roles.

- Deliver the core product within a six-week development period.

# 5. Problem Statement

Property-management activities are commonly distributed across spreadsheets, paper documents, messaging applications, and other disconnected methods. This creates recurring problems: property information is hard to centralize; owners have limited visibility into performance; managers must manually coordinate tenants, leases, payments, and maintenance; rent and outstanding balances are difficult to track; tenants lack a centralized view of their own tenancy; maintenance requests get lost; financial information requires manual consolidation; and different users need different, reliably enforced levels of access.

# 6. Problem-to-Solution Mapping

| Problem | Product Solution | Expected Outcome |
| --- | --- | --- |
| Property/unit information scattered across records | Centralized property and unit management | Consistent, accessible property information |
| Tenant information hard to manage consistently | Centralized tenant records linked to leases and units | Easier tenant management, improved accuracy |
| Owners have limited operational visibility | Owner dashboard with property-level information | Better operational visibility |
| Rent and payment info hard to track | Payment management with history and outstanding-rent calculation | Improved payment traceability |
| Tenants lack a central view of tenancy | Tenant dashboard: lease, payment, and maintenance views | Improved tenant self-service |
| Maintenance handled through informal communication | Structured requests with status tracking | Better visibility and follow-up |
| Property expenses hard to consolidate | Expense recording and basic financial summaries | Better financial visibility |
| Different users need different access rights | Role- and scope-based authorization (4 roles) | Reduced unauthorized access |

# 7. Target Users and Personas

## 7.1 Property Owner

Goals: monitor owned properties; understand occupancy; track rent and payments; monitor expenses and maintenance; get basic financial visibility.

Pain points: limited visibility when records are scattered; manual reconciliation; difficulty monitoring multiple properties.

Key tasks: manage owned properties, units, and tenants; review leases, payments, and maintenance; record/review expenses; view dashboards.

Success: an Owner can understand the operational and financial status of their properties without relying on disconnected records.

## 7.2 Property Manager

Goals: manage daily operations for assigned properties; keep accurate operational records.

Pain points: manual coordination across tools; difficulty tracking maintenance/payment activity; risk of outdated records.

Key tasks: manage assigned properties, units, tenants, leases; record payments and expenses; manage maintenance; review dashboards.

Success: a manager can perform day-to-day tasks efficiently while being strictly restricted to assigned properties.

## 7.3 Tenant

Goals: view tenancy information; understand rent/payment status; track maintenance; participate in approved tenancy discussions.

Pain points: no centralized tenancy information; unclear payment history or outstanding amounts; hard to track maintenance issues.

Key tasks: view lease and payment information; initiate the simulated online payment or use manual payment; submit and track maintenance requests; view discussion cases.

Success: a Tenant can access their own tenancy information and submit/track requests without relying on multiple communication channels.

## 7.4 System Administrator

Goals: maintain system-level users, roles, and platform configuration.

Key tasks: manage users and roles; perform platform-level administrative functions.

Success: the Administrator can perform platform-level administration while property-level access boundaries remain enforced.

# 8. Product Goals and Success Metrics

## 8.1 Product Goals

- Centralize core property-management information.

- Improve visibility into rental operations.

- Improve rent and payment tracking.

- Improve maintenance-request tracking.

- Provide tenant self-service.

- Enforce appropriate role- and scope-based access boundaries.

- Deliver a usable, responsive web application within six weeks.

## 8.2 Release Success Metrics

| Metric | Target |
| --- | --- |
| Functional coverage | 100% of P0 requirements implemented and passing their acceptance criteria; ≥ 90% of in-baseline P1 requirements implemented at release |
| Authorization correctness | 0 unresolved unauthorized cross-role, cross-owner, or cross-tenant access defects at release |
| Payment traceability | 100% of recorded payments (manual and Chapa test) carry a distinguishable method/source and a status/reference |
| Performance | 95% of common CRUD/dashboard requests complete within 3 seconds under expected MVP usage |
| Responsiveness | 0 application-caused horizontal-scrolling defects on primary screens from 360px through 1920px |
| Defect quality | 0 unresolved Critical defects and 0 unresolved High-priority defects at release |
| UAT completion | 100% of agreed UAT scenarios executed, with release sign-off requiring the defect-quality bar above to be met (minimum acceptable pass rate is tracked as OQ-08, Section 18) |
| Deployment | Frontend and backend successfully deployed and smoke-tested on Vercel and Wasmer respectively |

# 9. MVP Scope and Priorities

## 9.1 Priority Definitions

- P0 — Must Have: required for MVP acceptance.

- P1 — Important: included in the MVP baseline but first to be re-scoped if delivery risk occurs.

- P2 — Deferred: not required for the initial MVP.

## 9.2 MVP Feature Priorities

| Feature | Priority | MVP Status | SRS Ref. | Primary Owner |
| --- | --- | --- | --- | --- |
| Authentication & RBAC | P0 | Must Have | FR-01 | Bereket |
| Property Management | P0 | Must Have | FR-02 | Kokebe |
| Unit Management | P0 | Must Have | FR-03 | Kokebe |
| Tenant Management | P0 | Must Have | FR-04 | Kokebe |
| Lease Management | P0 | Must Have | FR-05 | Melala |
| Rent & Payment Management | P0 | Must Have | FR-06 | Melala |
| Maintenance Management | P0 | Must Have | FR-07 | Tigist |
| Financial Management | P1 | Included | FR-08 | Melala |
| Dashboards | P1 | Included | FR-09 | Tigist |
| Profile Management | P1 | Included | FR-10 | Bereket |
| Payment Due-Date Notifications | P1 | Included where decided (OQ-04) | SRS notifications | Tigist |
| Discussion Cases | P1 | Included | SRS discussion requirements. | Melala / Tigist |
| Early Lease Termination Request | P1 | Included | FR-05.6 | Melala |

# 10. Out of Scope

- Advanced accounting and tax calculations.

- AI-powered property recommendations and predictive analytics.

- Smart-home/IoT integrations.

- Native Android or iOS applications.

- Advanced tenant-screening integrations.

- Property marketplace functionality.

- General-purpose real-time chat.

- Complex international billing.

- Multi-currency accounting beyond the ETB MVP model.

- Live production payment settlement.

- Automated legal determination or enforcement of lease termination.

- Advanced dispute resolution or arbitration.

- Unapproved notification channels (SMS, email, push).

- Advanced business intelligence and analytics.

# 11. Core User Journeys

These journeys describe the primary end-to-end flows. Functional requirements in Section 12 reference these journeys by number rather than repeating the flow.

## 11.1 Tenant Rent Journey (J1)

Tenant logs in → opens dashboard → reviews lease and rent information → reviews outstanding amount/payment history → pays via the simulated online workflow or has a manual payment recorded → system records payment status and reference → tenant views updated history and outstanding amount.

## 11.2 Maintenance Journey (J2)

Tenant opens My Maintenance Requests → creates a request with required title and description → system creates it as Pending → authorized Owner/Manager reviews and moves it to In Progress, then Completed → tenant views their own request's current status throughout.

## 11.3 Lease Creation Journey (J3)

Authorized Owner/Manager selects a property → selects a unit → selects a valid tenant → enters lease information → system validates required fields and dates → system prevents invalid overlapping active leases → lease is created and progresses through its lifecycle status.

## 11.4 Early Lease Termination Journey (J4)

Tenant or authorized party initiates a termination request/discussion → system records it → relevant parties review → proposed compensation/settlement terms may be recorded → system records the agreed outcome → the system never automatically determines legal liability or enforces compensation.

## 11.5 Property Owner Journey (J5)

Owner logs in → opens dashboard → reviews authorized properties, unit occupancy, tenants, and leases → reviews rent collected/outstanding, maintenance activity, expenses, and financial summaries → uses dashboard/report information to assess property performance.

## 11.6 Property Manager Journey (J6)

Manager logs in → views assigned properties only → selects a property → manages units, tenants, leases, payments, and maintenance within that scope → reviews property-level dashboards → system prevents access to any property outside explicit assignment.

# 12. Functional Product Requirements

The following express product behavior at a high level, each with a stable ID and priority. Detailed fields, validation, and business rules live in the SRS document v2.0. Where a requirement previously read “according to the approved rules,” it is now tied to a specific Decisions Log entry [D-xx] or Open Question [OQ-xx] (Sections 17–18).

## 12.1 Authentication and Access

SRS Reference: FR-01 | Primary Owner: Bereket

| ID | Requirement | Priority |
| --- | --- | --- |
| AUTH-01 | Users can securely log in and log out. | P0 |
| AUTH-02 | Each user is assigned exactly one of four roles: Administrator, Property Owner, Property Manager, Tenant [D-01]. | P0 |
| AUTH-03 | Users can access only functions permitted by their role. | P0 |
| AUTH-04 | Property Owners see and act on only their owned properties (Journey J5). | P0 |
| AUTH-05 | Property Managers see and act on only properties explicitly assigned to them (Journey J6). | P0 |
| AUTH-06 | Tenants see and act on only their own tenancy information (Journey J1). | P0 |

### Acceptance criteria:

- A valid user can authenticate; an unauthenticated user cannot reach protected screens or data.

- A Property Manager cannot open or modify an unassigned property, including by guessing a URL or ID.

- A Tenant cannot view another tenant's lease, payment, or maintenance records.

## 12.2 Property Management

SRS Reference: FR-02 | Primary Owner: Kokebe

| ID | Requirement | Priority |
| --- | --- | --- |
| PROP-01 | Property Owners and Administrators can create properties. | P0 |
| PROP-02 | Property Owners can manage properties they own. | P0 |
| PROP-03 | Property Managers can manage properties assigned to them, and only those. | P0 |
| PROP-04 | Properties store the mandatory property fields (pending final field list — OQ-02). | P0 |
| PROP-05 | Properties with active leases or financial dependencies are archived rather than hard-deleted. | P0 |

### Acceptance criteria:

- Required property information must be supplied before creation.

- An Owner can access their property; a manager can access an assigned one and no other.

- Property records remain consistent with associated units, leases, and financial records.

## 12.3 Unit Management

SRS Reference: FR-03 | Primary Owner: Kokebe

| ID | Requirement | Priority |
| --- | --- | --- |
| UNIT-01 | Authorized users can create units under a property they control. | P0 |
| UNIT-02 | Every unit belongs to exactly one valid property. | P0 |
| UNIT-03 | Units carry an identifier and monthly rent amount in ETB. | P0 |
| UNIT-04 | Units support an occupancy status of at least Vacant and Occupied [D-06]; further statuses are pending [OQ-03]. | P0 |

### Acceptance criteria:

- A unit cannot be created without a valid, authorized property.

- Unauthorized users cannot modify units.

- Tenant-facing access never exposes other units or tenants.

## 12.4 Tenant Management

SRS Reference: FR-04 | Primary Owner: Kokebe

| ID | Requirement | Priority |
| --- | --- | --- |
| TEN-01 | Authorized Owners/Managers can create and update tenant records. | P0 |
| TEN-02 | Tenant records are linked to valid tenancy (unit/lease) information. | P0 |
| TEN-03 | Tenants can view their own permitted profile information. | P0 |

### Acceptance criteria:

- Authorized users can create a tenant; unauthorized users cannot modify tenant records.

- A tenant cannot view another tenant's private information.

## 12.5 Lease Management and Early Termination

SRS Reference: FR-05, FR-05.6 | Primary Owner: Melala

| ID | Requirement | Priority |
| --- | --- | --- |
| LEASE-01 | Authorized users can create leases linking a valid tenant and unit (Journey J3). | P0 |
| LEASE-02 | Lease start/end dates are validated; end date must follow start date. | P0 |
| LEASE-03 | The system prevents overlapping active leases on the same unit. | P0 |
| LEASE-04 | Lease status supports Upcoming, Active, Expired, Terminated [D-07]. | P0 |
| LEASE-05 | Early termination is recorded as a request/discussion with proposed compensation terms; no automated legal determination [D-08] (Journey J4). | P1 |

### Acceptance criteria:

- Lease start and end dates are required and validated.

- A unit cannot carry conflicting active leases.

- Early termination never produces an automatic legal decision or enforcement.

## 12.6 Rent and Payment Management

SRS Reference: FR-06 | Primary Owner: Melala

| ID | Requirement | Priority |
| --- | --- | --- |
| PAY-01 | Authorized Owners/Managers can record manual payments. | P0 |
| PAY-02 | Payments are associated with valid lease/tenant information and store amount, date, currency (ETB), method/source, and status/reference. | P0 |
| PAY-03 | Tenants can initiate the simulated online-payment workflow via Chapa Developer Tier/test [D-04]. | P0 |
| PAY-04 | Manual and simulated online payments remain distinguishable by method/source [D-09]. | P0 |
| PAY-05 | Outstanding rent is calculated using the billing/allocation rules once finalized [OQ-01]. | P0 |

### Acceptance criteria:

- An authorized user can record a manual payment; a tenant can initiate a test payment.

- Test payment status/reference is recorded; payment method/source is identifiable.

- Outstanding rent reflects the finalized billing/allocation rules once OQ-01 is resolved.

- Unauthorized users cannot access payment information outside their permitted scope.

Payment boundary: the MVP supports Chapa Developer Tier/test functionality only for the online-payment workflow and never represents simulated test payments as live financial settlement.

## 12.7 Maintenance Management

SRS Reference: FR-07 | Primary Owner: Tigist

| ID | Requirement | Priority |
| --- | --- | --- |
| MAINT-01 | Tenants can submit maintenance requests for their own unit (Journey J2). | P0 |
| MAINT-02 | Requests require a title and description; new requests default to Pending. | P0 |
| MAINT-03 | Authorized Owners/Managers can view requests within scope and update status through Pending → In Progress → Completed. | P0 |
| MAINT-04 | Tenants can view only their own request status. | P0 |

### Acceptance criteria:

- A tenant can create a request; required fields are validated; new requests start Pending.

- Authorized users can move a request through the defined status workflow.

- A tenant cannot access another tenant's requests.

## 12.8 Financial Management

SRS Reference: FR-08 | Primary Owner: Melala

| ID | Requirement | Priority |
| --- | --- | --- |
| FIN-01 | Authorized Owners/Managers can record property expenses. | P1 |
| FIN-02 | Expenses store category/description, amount, date, and property association. | P1 |
| FIN-03 | Financial summaries show basic income and expense information in ETB [D-02]. | P1 |

### Acceptance criteria:

- Authorized users can create an expense with validated information.

- Expenses are associated with the correct property.

- Unauthorized users cannot access restricted financial information.

## 12.9 Dashboards

SRS Reference: FR-09 | Primary Owner: Tigist

| ID | Requirement | Priority |
| --- | --- | --- |
| DASH-01 | Owner dashboard shows properties, units, occupancy, tenants, rent collected/outstanding, open maintenance, expenses, and basic financial information (Journey J5). | P1 |
| DASH-02 | Manager dashboard shows equivalent information scoped to assigned properties only (Journey J6). | P1 |
| DASH-03 | Tenant dashboard shows lease, payment, outstanding amount, maintenance, and approved discussion information (Journey J1). | P1 |

### Acceptance criteria:

- Dashboard data always respects the viewer's authorization scope.

- Owner dashboards never expose other owners' properties; Manager dashboards never expose unassigned properties; Tenant dashboards never expose other tenants' information.

## 12.10 Profile Management

SRS Reference: FR-10 | Primary Owner: Bereket

| ID | Requirement | Priority |
| --- | --- | --- |
| PROFILE-01 | Users can view and update their own permitted profile information. | P1 |
| PROFILE-02 | Users cannot modify restricted profile fields or their own role without administrator authorization. | P1 |

### Acceptance criteria:

- A user can update their own permitted fields (e.g., name, contact info, password).

- A user cannot change their own role or another user's profile.

## 12.11 Notifications

SRS Reference: notification requirements (Section 1.5.1) | Primary Owner: Tigist

- Tenants receive payment due-date notifications once timing is finalized [OQ-04].

- Notifications display read/unread status.

- Notification channel for the MVP is in-app only; SMS, email, and push remain out of scope [D-11].

## 12.12 Discussion Cases

SRS Reference: discussion case requirements | Primary Owner: Melu / Tigist

- Each case is associated with the relevant tenant/tenancy and carries a description.

- Cases carry a controlled status (e.g., open, under discussion, resolved, closed).

- Authorized parties can review progress; the system avoids automated legal decisions or arbitration.

# 13. User Experience and UI Requirements

## 13.1 Navigation

- Navigation is role-specific; each role sees only functions relevant to it.

- Primary workflows are reachable without unnecessary navigation steps.

## 13.2 Forms

- Clearly identify required fields.

- Provide inline validation feedback.

- Display understandable error messages.

- Confirm successful actions.

- Prevent invalid submissions where possible.

## 13.3 Status Visibility

- Lease status

- Payment status

- Unit occupancy

- Maintenance request status

- Notification read/unread state

## 13.4 Responsive Design

Primary application screens support viewport widths from approximately 360px through desktop without application-caused horizontal scrolling.

## 13.5 Role-Specific Experience

Each role sees information relevant to its responsibilities rather than a generic interface.

# 14. Product-Level Non-Functional Requirements

| Area | Product Requirement | SRS Ref. |
| --- | --- | --- |
| Security | Protected resources require authentication and server-side authorization. | NFR-01 |
| Performance | 95% of common requests complete within 3 seconds under expected MVP usage. | NFR-02 |
| Usability | Clear navigation, labels, validation, and feedback throughout. | NFR-03 |
| Responsiveness | Primary screens support 360px–1920px viewport widths. | NFR-04 |
| Reliability | Invalid operations produce controlled, non-crashing responses. | NFR-05 |
| Maintainability | Modular development and consistent API/data practices. | NFR-06 |
| Scalability | Architecture supports reasonable MVP growth without fundamental redesign. | NFR-07 |
| Data Integrity | Relationships and server-side validation prevent invalid/inconsistent records. | NFR-08 |
| Deployment | Frontend on Vercel, backend on Wasmer, per approved environments. | NFR-09 |

# 15. Data and Integration Requirements

| Entity / Integration | Product Expectation |
| --- | --- |
| User | Identity, role, account status, and permitted profile information. |
| Property | Ownership, location, status, and property information. |
| Manager Assignment | Explicit relationship between a manager and assigned properties. |
| Unit | Property relationship, identifier, rent information, occupancy status. |
| Tenant | Identity/contact information and tenancy status. |
| Lease | Tenant/unit relationship, dates, rent amount, status. |
| Payment | Amount, date, ETB currency, method/source, status/reference, lease/tenant relationship. |
| Maintenance Request | Tenant/unit/property relationship, title, description, status, timestamps. |
| Expense | Property, category/description, amount, date, status/reference. |
| Chapa | Test payment initiation and verification, handled server-side only. |

# 16. Security and Access Principles

- Authentication is required for all protected resources.

- Authorization is enforced on the server, never trusted from the client alone.

- Users receive only the data and actions permitted by their role.

- Property Owners are restricted to owned properties; Property Managers to assigned properties; Tenants to their own tenancy information.

- Sensitive credentials and payment integration secrets are never exposed through the client application.

- Unauthorized access attempts are rejected and, where applicable, logged.

- Detailed security requirements in the SRS remain authoritative over this summary.

# 17. Decisions Log

This log makes each settled decision explicit, sourced, and dated; anything not yet settled is tracked instead in the Open Questions table (Section 18).

| ID | Topic | Decision | Source |
| --- | --- | --- | --- |
| D-01 | User roles | Four distinct roles: Administrator, Property Owner, Property Manager, Tenant. | SRS 2.4, FR-01.6 |
| D-02 | Currency | ETB (Ethiopian Birr) is the sole MVP currency. | SRS 3.4, BR-07 |
| D-03 | Technology stack | React.js/Vercel (frontend), Laravel/Wasmer (backend), MySQL. | SRS; API Contract v2.0 |
| D-04 | Payment simulation | Chapa Developer Tier/test only; never live settlement. | SRS FR-06.7–06.9 |
| D-05 | Project duration | Six weeks. | SRS 2.6 |
| D-06 | Unit status (minimum) | At least Vacant and Occupied. | SRS FR-03.3 |
| D-07 | Lease status set | Upcoming, Active, Expired, Terminated. | SRS FR-05.4 |
| D-08 | Early termination | Request/discussion plus proposed compensation terms; no automated legal determination. | SRS FR-05.6 |
| D-09 | Payment distinguishability | Manual and Chapa-test payments must remain distinguishable by method/source. | SRS FR-06.10, BR-08 |
| D-10 | Team ownership | Bereket/Kokebe/Melala/Tigist own the areas listed in Section 3. | 6-Week Task Division Plan |
| D-11 | Notification channel | In-app only for the MVP; SMS/email/push are out of scope. | SRS 1.5.2 |

# 18. Open Questions and Decisions Pending

Trimmed to items genuinely unresolved as of this draft.

| ID | Question | Required By | Impact |
| --- | --- | --- | --- |
| OQ-01 | Final billing/allocation rules for partial, over-, and late payments. | Week 1 | Payment and outstanding-rent calculations (PAY-05) |
| OQ-02 | Final list of mandatory property fields. | Week 1 | Property form and validation (PROP-04) |
| OQ-03 | Are unit statuses needed beyond Vacant/Occupied? | Week 1–2 | Unit workflow and dashboard design (UNIT-04) |
| OQ-04 | Approved payment due-date notification timing. | Week 2 | Notification implementation |
| OQ-05 | Who provides final UAT approval? | Before Week 5 | Release acceptance |
| OQ-06 | What test data will be used for UAT? | Before Week 5 | Testing and demonstration |
| OQ-07 | Minimum acceptable UAT pass rate for release sign-off. | Before Week 5 | Release Readiness (Section 24) |

# 19. Assumptions

- The MVP is a responsive web application, not a native mobile app.

- React.js/Vercel and Laravel/Wasmer are the approved technology and deployment stack [D-03].

- MySQL supports the MVP database requirements.

- ETB is the sole MVP currency [D-02].

- Chapa Developer Tier/test functionality remains available throughout development.

- Source control is used throughout development; API contracts are agreed before dependent implementation.

# 20. Dependencies

- Chapa Developer Tier/test availability.

- Vercel and Wasmer deployment environment availability.

- Timely resolution of Open Questions (Section 18), particularly OQ-01 and OQ-02 in Week 1.

- Availability of UAT participants before Week 5.

- Agreement on API Contract and its stability during implementation.

- Coordination between frontend and backend implementation.

- Availability of realistic test data.

# 21. Constraints

- Six-week delivery period [D-05].

- Controlled MVP scope (Section 10).

- Dependency on third-party test payment functionality (Chapa).

- ETB-only financial model for the MVP.

- No live production payment settlement.

- Technology/deployment stack fixed by the project (Section 19).

- Scope changes may affect schedule and effort — see Change Control (Section 26).

# 22. Six-Week Roadmap with Ownership

Aligned to the team's 6-Week Task Division Plan.

| Week | Milestone | Focus | Primary Owners |
| --- | --- | --- | --- |
| 1 | Foundation | Data model, API Contract, environments, auth foundation, Chapa exploration. | All — Bereket leads Auth |
| 2 | Core Management | Property, Unit, Tenant, Lease, Maintenance functionality and RBAC. | Kokebe, Bereket, Tigist |
| 3 | Payment & Financial Loop | Manual payments, simulated Chapa payments, outstanding rent, expenses, notifications. | Melala, Tigist |
| 4 | Product Completion | Early termination, discussion cases, dashboards, basic reports. | Melala, Tigist |
| 5 | Integration & QA | Full integration, security audit, responsive QA, staging deployment. | Bereket, Tigist, all |
| 6 | Release | Regression, UAT, production deployment, final demonstration. | All — Tigist coordinates |

# 23. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Chapa test environment unavailable. | Payment workflow delayed. | Integrate early (Week 1–2); keep manual payment recording fully independent. |
| Scope creep beyond P0/P1. | Six-week delivery threatened. | Enforce priorities (Section 9) and the Change Control process (Section 26). |
| Billing/allocation rules unresolved (OQ-01). | Payment and outstanding-rent work stalls. | Finalize in Week 1; treat as the top-priority open question. |
| RBAC implementation errors. | Unauthorized data access. | Test role/scope boundaries continuously, not only at the end. |
| Integration blockers surface late. | Multiple features delayed. | Daily stand-ups with same-day blocker escalation, per the task division plan. |
| Deployment problems surface late. | Release delayed. | Exercise Vercel/Wasmer staging deployment from Week 1, not just before release. |
| UAT participants unavailable. | Defects remain undiscovered before release. | Schedule UAT participants and scenarios before Week 5 (OQ-05, OQ-06). |
| API Contract changes late in the schedule. | Frontend/backend integration disrupted. | Agree and version the API contract in Week 1; change through Section 26. |

# 24. Release Readiness Criteria

## Functional

- All P0 requirements implemented; in-baseline P1 requirements implemented.

- Core workflows (Sections 11.1–11.6) operate end-to-end.

- Lease lifecycle and overlap rules operate correctly.

- Payment workflows operate correctly in the approved test environment.

- Maintenance workflow operates correctly.

- Basic financial information is available in ETB.

## Security

- Authentication works.

- Role-based access works for all 4 roles.

- Ownership and assignment restrictions work.

- Tenant data isolation works.

- No unresolved Critical/High authorization defects.

## UX

- Primary workflows are understandable without guidance.

- Forms validate and give clear feedback.

- Responsive behavior works across 360px–1920px.

## Quality

- Functional, integration, security, responsive, and regression testing complete.

- UAT passed against the threshold set once OQ-07 is resolved.

- No unresolved Critical or High-priority defects remain.

## Deployment

- Frontend deployment verified on Vercel.

- Backend deployment verified on Wasmer.

- Required environment configuration confirmed.

- Chapa test payment integration verified in the deployed environment.

# 25. Traceability to Related Documents

| PRD Area | SRS Reference |
| --- | --- |
| Authentication & RBAC | FR-01; Security Requirements |
| Property Management | FR-02 |
| Unit Management | FR-03 |
| Tenant Management | FR-04 |
| Lease Management | FR-05 |
| Rent & Payments | FR-06 |
| Maintenance | FR-07 |
| Discussion Cases | SRS discussion requirements. |
| Financial Management | FR-08 |
| Reports | SRS reports requirements. |
| Dashboards | FR-09 |
| Notifications | SRS 1.5.1 |
| Profile Management | FR-10 |
| Schedule & Ownership | SRS 2.6 |
| Performance / Usability / Responsiveness | NFR-02, NFR-03, NFR-04 |
| Deployment | NFR-09 |

This PRD provides the product-level interpretation of the detailed SRS. Where technical or detailed requirement interpretation differs, the SRS remains authoritative.

# 26. Change Control

- Any material change to MVP scope, priority, user-facing behavior, business rules, security/access behavior, data requirements, API contracts, timeline, or deployment requirements is reviewed before implementation.

- Approved changes are reflected across this PRD, the SRS, the API Contract, the task division plan, and tests where applicable.

- The SRS v2.0 change-control process is the authoritative mechanism for formal requirement changes; this PRD's Decisions Log (Section 17) is updated to match.

# 27. Definitions and Abbreviations

| Term | Definition |
| --- | --- |
| API | Application Programming Interface |
| CRUD | Create, Read, Update, Delete |
| ETB | Ethiopian Birr |
| MVP | Minimum Viable Product |
| PRD | Product Requirements Document |
| RACI | Responsible, Accountable, Consulted, Informed |
| RBAC | Role-Based Access Control |
| REST | Representational State Transfer |
| SRS | Software Requirements Specification |
| UAT | User Acceptance Testing |

# 28. Reference Documents and Final Product Definition

Primary technical references: Property Management Software MVP SRS v2.0; API Contract; 6-Week Task Division Plan. The SRS provides the detailed requirements supporting this PRD, including FR-01 through FR-10, business rules, data requirements, interface requirements, non-functional requirements, security requirements, verification requirements, technology/deployment requirements, traceability, and change control.

The Property Management Software MVP is a responsive web-based platform centralizing the core activities of Property Owners, Property Managers, and Tenants, covering Properties → Units → Tenants → Leases → Rent & Payments → Maintenance → Financials → Dashboards. It prioritizes secure access, clear role boundaries, reliable record management, payment traceability, maintenance tracking, and practical self-service — delivered within six weeks by a named team against a shared task division plan, with detailed implementation governed by SRS v2.0.